LMS Loan Management System Project Context Document For use with AI coding assistants (Cursor, GitHub Copilot, Windsurf, etc.) Version 1.0 • 2025

1. Project Overview

## 1.1 What We Are Building

We are building a multi-tenant, cloud-hosted Software-as-a-Service (SaaS) web application called LMS — Loan Management System. The platform is designed for lenders: individuals and organisations that loan money to other people (borrowers) and need a digital tool to manage, track, and consolidate all of their lending activity in one place.

This is NOT a bank or a licensed financial institution. LMS is a management and record-keeping tool — a productivity platform for lenders, comparable to how a CRM is a tool for salespeople. The platform does not hold funds, process payments, or act as a financial intermediary.

## 1.2 Target Users

The platform serves two distinct user roles within each tenant organisation:

| Role | Who They Are | What They Do in LMS |
| --- | --- | --- |
| Admin / Owner | The lender — the person or organisation that signs up and owns the account | Full access: manage borrowers, create loans, configure settings, manage team members, view all reports, manage billing |
| Loan Officer | A staff member or agent added by the Admin | Operational access: create borrowers, create and manage loans, record repayments, view assigned portfolios |
| Read-Only Viewer | Accountant, auditor, or silent partner added by Admin | View-only access: read all data, export reports, no ability to create or modify records |

## 1.3 Core Problem Being Solved

Informal and semi-formal lenders currently track loans using a combination of paper ledgers, WhatsApp messages, Excel spreadsheets, and memory. This creates the following problems:

- No centralised view of total outstanding portfolio or cash flow

- No automated tracking of who is overdue and by how much

- No audit trail — disputes arise when records are lost or altered

- No way to generate proper loan agreements or statements for borrowers

- Difficult to scale beyond a handful of active loans

LMS solves all of these by providing a structured, audited, always-available digital platform.

2. Product Requirements

## 2.1 MVP Feature Set (Phase 1)

The MVP must be fully functional before any Phase 2 features are considered. Every feature below is required for launch.

### 2.1.1 Authentication & Onboarding

- Email + password registration with email verification

- OAuth sign-in via Google

- Tenant (organisation) created automatically on first sign-up

- Guided onboarding wizard: organisation name, logo upload, default currency, default interest calculation method

- Password reset via email

- Session management with refresh tokens and secure logout

### 2.1.2 Borrower Management

- Create, read, update, soft-delete borrower profiles

- Required fields: full name, ID number (or passport), phone number, email (optional)

- Optional fields: physical address, employer name, monthly income

- Document uploads per borrower: ID copy, proof of income, proof of address (stored in S3/cloud)

- Borrower search and filter by name, ID number, status

- Borrower detail page showing full loan history, total borrowed, total repaid, outstanding balance

### 2.1.3 Loan Management

- Create a loan linked to a borrower

- Required loan fields: principal amount, interest rate (%), interest type (flat rate or reducing balance), loan term (months or weeks), start date, repayment frequency (weekly / bi-weekly / monthly)

- System auto-generates repayment schedule (amortisation table) on creation

- Loan statuses: Draft, Active, In Arrears, Completed, Written Off

- Edit loan terms only while status is Draft

- View full amortisation schedule per loan

- Record manual repayments against a loan (amount, date, note)

- System auto-calculates remaining balance, interest paid, principal paid after each repayment

- Support for partial repayments and lump-sum early repayments

- Soft-delete / write-off with mandatory reason

### 2.1.4 Financial Calculations

All monetary calculations MUST use a decimal library (decimal.js or equivalent). Never use native JavaScript floating-point arithmetic for financial figures. Store all money values as integers in cents in the database.

- Flat rate interest: interest = principal × rate × term; repayment = (principal + total interest) / number of periods

- Reducing balance interest: standard amortisation formula recalculates interest on outstanding principal each period

- Late fee calculation: configurable per-loan or system-default (flat fee or % of overdue amount per day/week)

- All calculations must be unit-tested with known expected outputs before connecting to the UI

### 2.1.5 Dashboard & Reporting

- Main dashboard KPIs: total active loans, total portfolio value (outstanding principal), total repayments collected this month, number of loans in arrears, arrears rate (%)

- Upcoming repayments widget: next 7 days and next 30 days

- Overdue loans list: sorted by days overdue descending

- Loan portfolio report: all active loans with balances (exportable to CSV / PDF)

- Repayment history report: all repayments in a date range (exportable)

- Borrower statement: per-borrower PDF showing all loans and repayments

### 2.1.6 Notifications

- Email reminders to borrowers 3 days before repayment due date (configurable)

- Email alert to lender when a repayment becomes overdue (1 day after due date)

- In-app notification bell for: new overdue loans, system alerts

- SMS notifications via configurable provider (Twilio or Africa's Talking) — optional per tenant, on by default if SMS credentials are configured

### 2.1.7 Team Management (Admin Only)

- Invite team members by email

- Assign roles: Loan Officer or Read-Only Viewer

- Revoke access / deactivate team member

- Audit log: every data change logged with user, timestamp, and before/after values — immutable

### 2.1.8 Billing & Subscription

- Stripe-powered subscription management

- Starter plan: up to 50 active loans, 1 user

- Pro plan: up to 500 active loans, up to 5 users

- Business plan: unlimited loans, up to 20 users, custom branding

- 14-day free trial, no credit card required on signup

- In-app billing portal (Stripe Customer Portal) for plan changes, invoice downloads

- Graceful degradation when trial expires: read-only mode until plan is activated

3. Technical Architecture

## 3.1 Architecture Pattern

The application follows a standard three-tier web architecture: a React single-page application (SPA) frontend served via a CDN, a RESTful API backend running on Node.js, and a managed PostgreSQL database. The frontend and backend are deployed independently.

Multi-tenancy model: Shared database, shared schema with Row Level Security (RLS) enforced at the PostgreSQL level. Every table that contains tenant data carries an org_id column. All queries are filtered by org_id at the application layer AND enforced by RLS policies at the database layer. This is a hard architectural constraint — it must never be bypassed.

## 3.2 Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend framework | React 18 + Next.js 14 (App Router) | SSR for marketing pages, CSR for dashboard. Strong ecosystem, excellent DX. |
| Frontend language | TypeScript (strict mode) | Type safety is non-negotiable for financial data. |
| UI component library | shadcn/ui + Tailwind CSS | Unstyled, accessible components with full design control via Tailwind. |
| State management | TanStack Query (React Query) + Zustand | React Query for server state / data fetching; Zustand for lightweight UI state. |
| Form handling | React Hook Form + Zod | Schema validation shared between frontend and backend. |
| Backend framework | Node.js + NestJS | Modular architecture, DI, built-in guards for RBAC, strong TypeScript support. |
| Backend language | TypeScript (strict mode) | Shared types with frontend via a shared types package. |
| ORM | Prisma | Type-safe database client, excellent migration tooling, readable schema. |
| Database | PostgreSQL 15+ | ACID compliance, Row Level Security, strong relational integrity for financial data. |
| Authentication | NextAuth.js (frontend) + custom JWT (backend) | Handles OAuth, session management. Backend validates JWTs on every request. |
| File storage | AWS S3 (or Cloudflare R2) | Secure document uploads with pre-signed URLs. Files never served through the API. |
| Background jobs | BullMQ + Redis | Scheduled notification jobs, report generation, overdue detection cron. |
| Email | SendGrid | Transactional email with templates. Fallback to Resend if SendGrid is unavailable. |
| SMS | Twilio / Africa's Talking | Configurable per tenant. Africa's Talking preferred for African markets. |
| Payments / billing | Stripe Billing | Subscription management, webhook-driven plan enforcement. |
| Decimal arithmetic | decimal.js | All financial calculations. Never use native JS floats for money. |
| PDF generation | Puppeteer (server-side) | Generate loan agreements and borrower statements from HTML templates. |
| Testing | Vitest (unit) + Playwright (E2E) | Vitest for fast unit tests including all financial calc tests. Playwright for critical user flows. |
| Hosting — frontend | Vercel | Zero-config Next.js deployment, global CDN, automatic previews. |
| Hosting — backend | Railway or Render (MVP), AWS ECS (scale) | Start simple, migrate to AWS when traffic demands it. |
| Database hosting | Supabase or Neon (managed Postgres) | Managed Postgres with connection pooling (PgBouncer). Never self-host for a financial app. |
| CI/CD | GitHub Actions | Lint, type-check, test, and deploy on every push to main. |
| Monitoring | Sentry (errors) + Better Uptime (availability) | Error tracking and alerting from day one. |

## 3.3 Repository Structure

The project uses a monorepo structure managed with pnpm workspaces:

lms/
  apps/
    web/          ← Next.js frontend (React, shadcn/ui)
    api/          ← NestJS backend (REST API)
  packages/
    types/        ← Shared TypeScript types and Zod schemas
    utils/        ← Shared utilities (decimal math, date helpers)
    config/       ← Shared ESLint, TypeScript, Tailwind configs
  prisma/         ← Database schema, migrations, seed scripts
  .github/        ← GitHub Actions CI/CD workflows
  docker-compose.yml  ← Local dev: Postgres + Redis
  pnpm-workspace.yaml

## 3.4 Database Schema (Core Entities)

All tables include created_at, updated_at (auto-managed by Prisma), and deleted_at (soft delete). All monetary values stored as integers in cents (e.g. R 1,500.00 stored as 150000). All tables with tenant data carry org_id with a foreign key to the organisations table and a RLS policy.

| Table | Key Columns | Notes |
| --- | --- | --- |
| organisations | id, name, plan, plan_status, settings (JSONB), stripe_customer_id | One row per tenant. All other tables reference this. |
| users | id, org_id, email, name, role (ENUM), password_hash, is_active | role: ADMIN ¦ LOAN_OFFICER ¦ VIEWER |
| borrowers | id, org_id, full_name, id_number, phone, email, address, employer, monthly_income_cents | Soft delete via deleted_at. Unique (org_id, id_number). |
| loans | id, org_id, borrower_id, created_by_user_id, principal_cents, interest_rate, interest_type (ENUM), term_periods, frequency (ENUM), start_date, status (ENUM) | interest_type: FLAT ¦ REDUCING. status: DRAFT ¦ ACTIVE ¦ IN_ARREARS ¦ COMPLETED ¦ WRITTEN_OFF |
| repayment_schedules | id, loan_id, period_number, due_date, principal_due_cents, interest_due_cents, total_due_cents, balance_after_cents | Auto-generated on loan creation. One row per period. |
| repayments | id, loan_id, org_id, amount_cents, payment_date, recorded_by_user_id, note | Immutable — never update, only insert. Audit trail. |
| documents | id, org_id, entity_type, entity_id, document_type, s3_key, original_filename, uploaded_by_user_id | entity_type: BORROWER ¦ LOAN. s3_key used to generate pre-signed URLs. |
| audit_logs | id, org_id, user_id, action, entity_type, entity_id, before_state (JSONB), after_state (JSONB), ip_address | Immutable. Never allow UPDATE or DELETE on this table. |
| notifications | id, org_id, user_id, type, title, body, read_at, related_entity_type, related_entity_id | In-app notifications. Cleared after 90 days. |
| subscriptions | id, org_id, stripe_subscription_id, plan, status, current_period_end | Synced from Stripe webhooks. |

4. API Design

## 4.1 API Conventions

- Base URL: https://api.yourdomain.com/v1

- Protocol: REST over HTTPS. JSON request/response bodies.

- Authentication: Bearer token (JWT) in the Authorization header on every request.

- Tenant resolution: JWT payload contains org_id. All queries scoped to this org_id.

- Pagination: Cursor-based for large lists. Query params: cursor, limit (default 20, max 100).

- Error format: { error: { code: string, message: string, details?: object } }

- Versioning: URL-based (/v1/). Increment for breaking changes.

## 4.2 Core Endpoints

| Method | Path | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /v1/auth/register | Create new tenant + admin user | None |
| POST | /v1/auth/login | Email/password login, returns JWT + refresh token | None |
| POST | /v1/auth/refresh | Exchange refresh token for new JWT | None |
| POST | /v1/auth/logout | Invalidate refresh token | User |
| GET | /v1/auth/me | Get current user and org details | User |
| GET | /v1/borrowers | List borrowers (paginated, filterable) | User |
| POST | /v1/borrowers | Create borrower | Loan Officer+ |
| GET | /v1/borrowers/:id | Get borrower details + loan summary | User |
| PATCH | /v1/borrowers/:id | Update borrower fields | Loan Officer+ |
| DELETE | /v1/borrowers/:id | Soft-delete borrower (only if no active loans) | Admin |
| GET | /v1/loans | List loans (paginated, filterable by status, borrower) | User |
| POST | /v1/loans | Create loan + generate repayment schedule | Loan Officer+ |
| GET | /v1/loans/:id | Get loan + full amortisation schedule | User |
| PATCH | /v1/loans/:id | Update loan (Draft status only) | Loan Officer+ |
| POST | /v1/loans/:id/activate | Transition loan from Draft to Active | Loan Officer+ |
| POST | /v1/loans/:id/repayments | Record a repayment against a loan | Loan Officer+ |
| GET | /v1/loans/:id/repayments | List all repayments for a loan | User |
| POST | /v1/loans/:id/write-off | Write off a loan with reason | Admin |
| GET | /v1/dashboard | Aggregate KPIs for the dashboard | User |
| GET | /v1/reports/portfolio | Full portfolio report (CSV or JSON) | User |
| GET | /v1/reports/arrears | Arrears report | User |
| GET | /v1/reports/borrower-statement/:borrowerId | Generate borrower statement PDF | User |
| GET | /v1/documents/upload-url | Get pre-signed S3 upload URL | Loan Officer+ |
| GET | /v1/team | List team members | Admin |
| POST | /v1/team/invite | Invite team member by email | Admin |
| DELETE | /v1/team/:userId | Revoke team member access | Admin |
| GET | /v1/audit-log | View audit log (paginated) | Admin |
| GET | /v1/billing/portal-url | Get Stripe billing portal URL | Admin |
| POST | /v1/webhooks/stripe | Stripe webhook receiver | Stripe signature |

5. Frontend Architecture

## 5.1 Page Structure (Next.js App Router)

| Route | Page / Component | Access |
| --- | --- | --- |
| /(marketing) | Landing page, pricing, about — public marketing site | Public |
| /auth/register | Registration form + onboarding wizard | Public |
| /auth/login | Login form | Public |
| /auth/reset-password | Password reset flow | Public |
| /(app)/dashboard | Main dashboard with KPIs and widgets | Authenticated |
| /(app)/borrowers | Borrowers list with search and filters | Authenticated |
| /(app)/borrowers/new | Create borrower form | Loan Officer+ |
| /(app)/borrowers/[id] | Borrower detail: profile, loans, documents | Authenticated |
| /(app)/loans | Loans list with status filters | Authenticated |
| /(app)/loans/new | Create loan form with schedule preview | Loan Officer+ |
| /(app)/loans/[id] | Loan detail: terms, amortisation table, repayments | Authenticated |
| /(app)/reports | Report centre: portfolio, arrears, statements | Authenticated |
| /(app)/team | Team member management | Admin |
| /(app)/audit-log | Immutable audit log viewer | Admin |
| /(app)/settings | Organisation settings, notification preferences | Admin |
| /(app)/billing | Plan management via Stripe portal | Admin |

## 5.2 Key UI Components

- LoanScheduleTable — renders amortisation schedule with period, due date, principal, interest, total, balance columns. Read-only.

- RepaymentForm — modal form for recording a repayment. Validates amount against outstanding balance, shows impact preview.

- BorrowerSearch — debounced search input with autocomplete dropdown. Used in loan creation form.

- KPICard — dashboard metric card with value, label, trend indicator, and link to detail view.

- OverdueAlert — prominent banner/list shown when loans are in arrears. Links to individual loan pages.

- DocumentUpload — drag-and-drop file upload component. Requests pre-signed URL from API, uploads directly to S3, stores reference via API.

- AuditLogViewer — paginated, read-only table of audit events with user, action, entity, and timestamp.

6. Security Requirements

Security is non-negotiable for a financial platform. Every item in this section is a hard requirement, not optional.

## 6.1 Authentication & Authorisation

- JWT access tokens: 15-minute expiry. Refresh tokens: 30-day expiry, stored in HttpOnly cookies.

- Refresh tokens are rotated on every use (one-time use). Reuse of a consumed refresh token triggers a full session invalidation for that user.

- Role-based access control (RBAC) enforced at the API layer via NestJS Guards. Frontend hides UI elements based on role but backend is the authoritative enforcement point.

- Every API endpoint that accesses tenant data validates that the requested resource belongs to the authenticated user's org_id.

- PostgreSQL RLS policies provide a second layer of tenant isolation at the database level.

## 6.2 Data Protection

- All data encrypted at rest (database encryption enabled at provider level).

- All data encrypted in transit — TLS 1.2 minimum, TLS 1.3 preferred. HTTP requests automatically redirected to HTTPS.

- Sensitive fields (ID numbers, phone numbers) should be treated as PII. Log masking must be applied — never log full ID numbers or phone numbers.

- S3 documents accessible only via pre-signed URLs with 15-minute expiry. Bucket is not publicly accessible.

## 6.3 Application Security

- Input validation on all API endpoints using Zod schemas. Reject any request that fails validation with HTTP 400.

- SQL injection prevention: Prisma parameterised queries only. Never concatenate user input into raw SQL.

- XSS prevention: React's default JSX escaping + Content Security Policy headers.

- CSRF protection: SameSite=Strict on session cookies + CSRF token for any state-changing form.

- Rate limiting: 100 req/min per IP on auth endpoints, 1000 req/min per tenant on API endpoints (via Redis).

- Helmet.js middleware for security headers on the NestJS API.

- Stripe webhook signature verification on every incoming webhook.

## 6.4 Audit & Compliance

- Immutable audit log: every CREATE, UPDATE, DELETE operation on loans, repayments, borrowers, and user accounts is logged.

- Audit log records: user ID, timestamp, action type, entity type, entity ID, before state (JSON), after state (JSON), IP address.

- The audit_logs table must have a database-level trigger or application-level constraint preventing UPDATE and DELETE operations.

- Retain audit logs for minimum 7 years (configurable per tenant for compliance requirements).

7. Build Order & Development Milestones

Always build in this order. Each phase must be complete and tested before starting the next. The financial calculation engine in Phase 2 is the most critical piece — it must be unit-tested exhaustively before the UI is connected to it.

| Phase | What to Build | Definition of Done |
| --- | --- | --- |
| Phase 0 (Foundation) | Monorepo setup, shared TypeScript config, Prisma schema + migrations, Docker Compose for local Postgres + Redis, environment variable structure, CI pipeline skeleton | pnpm dev starts frontend and backend locally. Database connects. All linting and type-check passes in CI. |
| Phase 1 (Auth) | Registration, login, JWT + refresh token flow, session management, onboarding wizard, org creation, RLS policies | A user can register, verify email, log in, see a blank dashboard, and log out. JWT is validated on every API call. |
| Phase 2 (Loan Engine) | Decimal.js integration, flat rate calculator, reducing balance amortisation, repayment schedule generator, all unit tests | 100% of calculation unit tests pass. Given principal + rate + term, the system generates a correct amortisation table verified against known outputs. |
| Phase 3 (Core CRUD) | Borrower management (full CRUD), Loan creation + schedule view, repayment recording, loan status transitions | Admin can create a borrower, create a loan, view the schedule, record a repayment, and see the updated balance. |
| Phase 4 (Dashboard) | Dashboard KPIs, overdue detection cron job, upcoming repayments widget, overdue loans list | Dashboard shows accurate real-time KPIs. A loan that passes its due date without payment automatically transitions to IN_ARREARS. |
| Phase 5 (Notifications) | Email reminders (SendGrid), in-app notification bell, BullMQ job queue, optional SMS integration | Borrower receives email 3 days before due date. Lender receives alert when loan goes overdue. Notifications appear in UI bell. |
| Phase 6 (Documents & Reports) | S3 document upload, borrower statement PDF, portfolio report CSV export, arrears report | Admin can upload an ID document for a borrower. Admin can generate and download a PDF statement for any borrower. |
| Phase 7 (Team & Audit) | Team member invite flow, RBAC enforcement, audit log viewer | Admin can invite a Loan Officer. Loan Officer cannot access billing or team settings. All actions appear in audit log. |
| Phase 8 (Billing) | Stripe integration, subscription plans, trial enforcement, billing portal, Stripe webhooks | User can subscribe to a plan, upgrade/downgrade via Stripe portal. Account goes read-only when trial expires. |
| Phase 9 (Polish & Launch) | Error handling, empty states, loading skeletons, mobile responsiveness, Sentry integration, E2E tests for critical paths, performance audit | Lighthouse score > 85. All Playwright E2E tests pass. Sentry captures errors in production. |

8. Coding Standards & Conventions

## 8.1 General

- TypeScript strict mode enabled everywhere. No use of any unless absolutely unavoidable and documented.

- ESLint + Prettier enforced via pre-commit hooks (Husky + lint-staged).

- All environment variables validated at startup using Zod — the app must fail fast with a clear error if a required env var is missing.

- No secrets or API keys in source code or version control. Use .env files locally, environment variables in production.

- All TODO comments must include a GitHub issue number: // TODO(#123): description

## 8.2 Backend Conventions

- NestJS modules: one module per domain (BorrowersModule, LoansModule, RepaymentsModule, AuthModule, BillingModule, NotificationsModule).

- DTOs for all request bodies and response shapes. Validated with class-validator + Zod.

- Services contain business logic. Controllers only handle HTTP concerns (parsing input, calling service, returning response).

- Database access only in service files via the Prisma service. Never write Prisma queries in controllers or resolvers.

- Financial calculation functions live in packages/utils/src/finance.ts. They are pure functions with no side effects and must have 100% unit test coverage.

- All monetary amounts in API responses must be in cents (integers) with a separate currencyCode field. Formatting happens on the frontend.

## 8.3 Frontend Conventions

- Page components in app/ directory. Reusable components in components/. One component per file.

- All API calls via React Query hooks defined in hooks/ directory (e.g. useLoans, useBorrower, useRepayments).

- Never call fetch or axios directly in a component — always go through a hook.

- Format money on display using Intl.NumberFormat with the tenant's currency code. Never format money in API calls.

- All forms use React Hook Form with Zod resolver. Share Zod schemas from packages/types.

- Loading states: every data-fetching component must handle loading and error states explicitly. Use skeleton components for loading.

9. Key Architectural Decisions & Hard Constraints

| Decision / Constraint | Rule | Reason |
| --- | --- | --- |
| Money arithmetic | Always use decimal.js. Never native JS floats. | 0.1 + 0.2 = 0.30000000000000004 in JS. Financial errors are unacceptable. |
| Money storage | Store as integer cents in the DB (e.g. R1,500.00 = 150000). | Avoids float rounding in the database layer entirely. |
| Multi-tenancy | Every tenant-scoped table has org_id. RLS enforced at DB level. | Prevents cross-tenant data leaks even if app-layer bugs exist. |
| Repayment records | Repayments are immutable — insert only, never update or delete. | Financial audit trail must be tamper-proof. |
| Audit logs | Audit logs are immutable — DB trigger prevents UPDATE/DELETE. | Regulatory and dispute resolution requirement. |
| Loan terms | Loan terms can only be edited in DRAFT status. | Prevents retroactive changes to active loan contracts. |
| File serving | Documents served via pre-signed S3 URLs only (15 min expiry). | Files must never be publicly accessible or proxied through the API. |
| Background jobs | Overdue detection runs as a scheduled cron via BullMQ, not on request. | Loan status must update even when no user is logged in. |
| Soft deletes | Borrowers and loans are soft-deleted (deleted_at). Hard deletes are never permitted. | Data must be recoverable. Financial records must be retained. |
| Shared types | API response types and Zod schemas live in packages/types and are imported by both frontend and backend. | Single source of truth. Type mismatch between client and server is a common source of bugs. |

10. Environment Variables Reference

| Variable | Used By | Description |
| --- | --- | --- |
| DATABASE_URL | API | PostgreSQL connection string (from Supabase/Neon/Railway) |
| REDIS_URL | API | Redis connection string (for BullMQ job queue) |
| JWT_SECRET | API | Secret for signing JWT access tokens (min 32 chars, random) |
| JWT_REFRESH_SECRET | API | Separate secret for refresh tokens |
| STRIPE_SECRET_KEY | API | Stripe secret key (sk_live_... or sk_test_...) |
| STRIPE_WEBHOOK_SECRET | API | Stripe webhook signing secret (whsec_...) |
| SENDGRID_API_KEY | API | SendGrid API key for transactional email |
| AWS_ACCESS_KEY_ID | API | AWS credentials for S3 document storage |
| AWS_SECRET_ACCESS_KEY | API | AWS credentials for S3 document storage |
| AWS_S3_BUCKET | API | S3 bucket name for document uploads |
| AWS_REGION | API | AWS region (e.g. af-south-1 for Africa) |
| TWILIO_ACCOUNT_SID | API | Twilio account SID (optional, for SMS) |
| TWILIO_AUTH_TOKEN | API | Twilio auth token (optional, for SMS) |
| NEXT_PUBLIC_API_URL | Web | Base URL of the NestJS API (e.g. https://api.domain.com/v1) |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Web | Stripe publishable key for Stripe.js |
| NEXTAUTH_SECRET | Web | Secret for NextAuth.js session encryption |
| NEXTAUTH_URL | Web | Canonical URL of the Next.js app |

11. Glossary

| Term | Definition |
| --- | --- |
| Tenant / Organisation | A single lender account on the platform. All data is scoped to a tenant. Equivalent to a 'workspace' or 'company' in SaaS terminology. |
| Borrower | An individual who has received or applied for a loan from a tenant lender. Not a user of the LMS platform. |
| Loan | A single lending arrangement between a lender (tenant) and a borrower, with defined principal, interest rate, term, and repayment schedule. |
| Principal | The original loan amount disbursed to the borrower, before interest. |
| Amortisation schedule | The full table of expected repayments for a loan, broken down by period, showing how much of each payment goes to principal vs interest. |
| Flat rate interest | Interest calculated as a fixed % of the original principal for every period, regardless of how much has been repaid. |
| Reducing balance interest | Interest calculated each period on the outstanding (remaining) principal balance. Results in decreasing interest charges over time. |
| Arrears | When a borrower has missed one or more scheduled repayments. A loan 'in arrears' has a past-due balance. |
| Write-off | An administrative action marking a loan as uncollectable. The loan is closed but all historical records are retained. |
| org_id | The database foreign key linking every tenant-scoped record to its owning organisation. Never expose this in public-facing URLs or API responses where avoidable. |
| RLS | Row Level Security — a PostgreSQL feature that enforces access policies at the database row level, independent of application code. |
| RBAC | Role-Based Access Control — the system that determines what actions a user can perform based on their assigned role (Admin, Loan Officer, Viewer). |
| Pre-signed URL | A time-limited URL generated by the API that grants temporary permission to upload to or download from S3 without exposing AWS credentials. |
| Soft delete | Marking a record as deleted (via a deleted_at timestamp) without physically removing it from the database. The record is hidden from normal queries but retained for audit purposes. |

End of Document — LMS Project Context v1.0